Effective use of Microsoft Project in Project Management based on exhaustive experience of working on Microsoft Project

Introduction

This module is designed to make participants comfortable & confident in using Microsoft Project. It is not only learning the tool but also learning "Exploiting" tool to suit the project needs. Understanding the logic behind using the tool.

# Learning Objective

Participants will gain a sound understanding of the Microsoft Project program. Participants will learn the use and significance of various views, tables and reports. Participants will learn to develop easy to track project schedule. Participants will track and analyze schedule progress by different methods. Participants will learn to read and review the project schedule. Participants will get the schedule developing and tracking checklists. The checklists are prepared considering practical situations. Participants shall be introduced to CCPM (Critical Chain Project Management) concept - a powerful, revolutionary concept in the field of Project Management. 
Process Group: Planning, Scheduling, Controlling
Knowledge Area Project Scope, Project Time, and Project Cost

Pre-requisite

This course is designed for those who have some project management knowledge, but who are new to Microsoft Project, or have preliminary knowledge of Microsoft Project. Although no product experience is necessary, we recommend that participants necessarily have project management background or at least have worked in project environment.

Course Contents

Day 1:

Introduction

Overview of Project management: Project Management Knowledge areas and
process areas.
Overview of MSP: What is MSP? , Objections against MSP, Why MSP?

Introductory test on MS Project
Reading a schedule in MSP: Project Statistics, Auto filters & custom
filters, "Viewing Work, Duration, Cost", Task Usage view- overview, Resource
Usage view- overview, Sample case study and schedule reading assignment
Writing / developing project schedule in MSP: Flow of writing a project
schedule, Gantt view & formatting, Task dependency types & significance,
Use of task entry view, Task types & significance, Task Constraints, Resource
sheet details & significance, Project & Resource Calendars, Resource
Allocation, Concept of Baseline

 Day 2:

Writing / developing project schedule in MSP: Contd.
Tracking / updating plan in MSP': Getting feedback from the resources -
Timesheets, Different ways of updating the plan, 'Tracking Gantt' view,
Concept of 'Progress Lines', Saving interim plans, Project Tracking
assignment
Printing from MSP: Printing Gantt chart, Note on customization, Reports

Day 3:

MS Project for multiple projects.
Introduction to Critical Chain Project Management: The newest technique in
the field of project management. It is an application of Theory of
Constraints (TOC) to project management.
Use of Macros: Printing Gantt chart, Note on customization, Reports
Use of Pro-Chain: It is an add-in to MSProject, which uses CCPM
methodology.

Date

2nd,3rd & 4th July 2001

## Venue

Resonance Lab

IInd Floor, MET Complex,

Gen A.K Vaidya Chowk,

Bandra Reclamation

Bandra (West)

## Timings

9:15 am to 5:30 pm

## Course Fees

Rs 4500/- per participant

###### DELEGATE REGISTRATION FORM

NAME:

DESIGNATION:

COMPANY’S NAME:

BUSINESS:

ADDRESS:

TEL.:	FAX:

E-MAIL:

Payment Details for Workshop:

- MS-Project	Rs.4,500/-

I ENCLOSE CHEQUE / DD NO. 	DATED:

DRAWN ON (BANK NAME)

For Rs. 		(Rupees								)

SIGNATURE	DATE

ALL PAYMENTS MUST BE MADE BY DD PAYABLE AT MUMBAI (FOR OUTSTATION DELEGATES) OR BY LOCAL CHEQUE (FOR DELEGATES FROM MUMBAI) DRAWN IN FAVOUR OF “MET’S~IIT.”

Please mail the delegate form, along with your delegate fees on above address to

Ms.Sangeeta Chakravarty at MET’S ~ Institute of Information Technology or Email: met@bom2.vsnl.net.in

Contact: Mktg. Office: 022-6453614,900 / 6402884